## Novus

Icon

Description automatically generated

# “THE BID”

### **Details and Summarizes USER REQUIREMENT Risk ANALYSIS FOR NOVUS Project decision and plan Project costing usability evaluation of mock-ups**

##### ***VS, IE, KD, ER, AL, AK, MZ, AD***

##### ***Group 3***

##### ***20/10/2020***

**Document details and history**

|  |  |  |
| --- | --- | --- |
| Document Title | Confidentiality Level/Status | Copyright |
| The Bid | Final Version | © 2020  VS, IE, KD, ER, AL, AK, MZ, AD |

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Authors | Changes |
| 20/10/20 | Initial draft | VS, IE, KD, ER, AL, AK, MZ | N/A |
| 09/11/20 | Add Capability Requirements | VS, IE, AL | Capability Requirements |
| 09/11/20 | Added Risks | AL, ER, KD | Risk Analysis |
| 10/11/20 | Added Constraints | VS, IE | Constraint Requirements |
| 12/11/20 | Updates to the Requirements | VS, IE, AL | Capability requirements |
| 14/11/20 | Added Risk Planning and monitoring | AL, ER, KD | Risk Analysis |
| 15/11/20 | Added Project Costing | MZ | Project Costing |

**Functional requirements**

**High Priority**

**Medium Priority**

**Low Priority**

**F-UR1 User Interaction**

F-UR1-1 Comment Section

Every photo has its own comments section

F-UR1-2 Comment Manipulation

Users can post/delete and edit comments on a photo comment section

F-UR1-3 Point Section

Users can “score” the photo using the point system

F-UR1-4 Channel Creation

Users can create channels which act as the user’s hub for all their photos.

F-UR1-5 Photo Search

Ability to search for photos based on photo tags and other relevant information.

F-UR1-6 User Following

Users can follow other users which means they are more likely to see their photos in their feed

F-UR1-7 Photo GPS Search

Users can search for photos based off the location the photo was taken

**F-UR2 User Analytics**

F-UR2-1 Leaderboard of Photos

There is a leaderboard of all top-rated photos.

F-UR2-2 Summary Analytics Report

A report is generated which supplies administrator with the current state of the platform

**F-UR3 Photo Manipulation**

F-UR3-1 Photo Upload

Users can upload photos to the platform

F-UR3-2 Photo Tagging

Users can tag photos to categorize them.

F-UR3-3 Photo Editing

Users can make changes and edits to their photos in the app.

F-UR3-4 In-app Camera

Users can take photos from inside the app.

F-UR3-5 Location Tagging

Users can tag the photos they have taken with its relevant GPS metadata.

**F-UR4 Photo contest**

F-UR4-1 create contest

Users can create general or theme-based contests

F-UR4-2 contest settings

Creator of the contest can edit contest settings based in their preference

F-UR4-3 join contest

Users can participate in different contests

F-UR4-4 leave contest

Users can leave contests

F-UR4-5 Moderate the contest

Creator of the contest can moderate the contest posted in the contest

**F-UR5 Leaderboard**

F-UR5-1 data display

Data from different contests should be displayed

F-UR5-2 trending

Trending contests should be displayed.

F-UR5-3 player username

Username of the players with the points should be displayed.

**F-UR6 group**

F-UR6-1 create group

User can create a general or theme-based group

F-UR6-2 join group

Users can join different groups

F-UR6-3 leave group

Users can leave groups

F-UR6-3 group settings

Creator of the group can edit the settings of the group

F-UR6-3 moderate the group

Creator of the group can moderate the content of the group

**F-UR7 Registration**

F-UR7-1.1 Register with Email

User shall be able to sign up using an email address and password.

F-UR7-1.2 Verify Email

User receives email upon registering.

F-UR7-2.1 User Login to account

User should be able to sign in as a recurring user with their email and password.

F-UR7-2.2 User Logout of account

User should be able to logout of their account.

F-UR7-3 Secure login credentials

User details should be stored securely in the system.

F-UR7-4 Deletion of Account by User

User profiles will be removed from the system once deleted by the user.

F-UR7-5 User adds profile details upon account creation

User should be able to add their profile details when creating their account.

**F-UR8 Profile**

F-UR8-1 Profile Details

User can edit profile details such as the display name, dob, profile picture and description.

F-UR8-2 Archive Posts

Posted deleted by the user will remain in a user archive for them to refer to.

F-UR8-3 Follower/Following Count

following and follower count can be displayed on a profile.

F-UR8-4 User Posts

All post associated to a profile can be displayed when a user views another or their own profile.

F-UR8-5 Profile Searching

Users could search for other users on the platform.

**risk analysis**

**1. Risk Introduction:**

*1.1 Background*

Risk identification is the first stage of risk management process. It looks to identify potential sources of risk along with the probability of these risks occurring. The second stage is to calculate the impact of these risks. The third and final stage is the remedial action as to how to avoid this risk from happening.

These pre-defined risk types provide a good base that helps to identify the risk and ensures that a certain process is followed to deal with the mentioned risks.

After identifying and categorizing a risk, it is documented.

1. *Staff Risks*

Risks that are related to the members of the Group involved in the project.

1. *Technical Risks*

Risks that are related to the software and hardware aspect/limitations of the group project.

1. *Accessibility Risks*

Risks that are linked to the availability of the code for the various group members.

1. *Organizational Risks*

Risks that emerge from the organizational environment including the commerce side of things where the software is made and where its used.

1. *Estimation Risks*

Risks that are derived from management of time, i.e., the parts of the project and the project itself to be completed on time.

1. *Security Risks*

Risks that are related to the security of the code and the threats of it being attacked by viruses, along with the theft of the software/code.

*1.2. Documentation:*

Low Priority

Medium Priority

High Priority

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk ID | Risk  Type | Risk | Probability | Impact | Remedial Action |
| RID1 | Staff | Lack of group arrangement | Moderate | Tolerable | Any meetings should be scheduled in advance AND with every group member’s say taken in account. Roles and tasks should be clear to anyone who has been assigned one. |
| RID2 | Technical | Code unclear to some | High | Tolerable | Any piece of code written down should have a reasonable amount of comments written to avoid confusion from within the group members. |
| RID3 | Staff | Poor communication | High | Serious | Group members should be notified whenever there is any change in plans or objectives regarding the project. |
| RID4 | Technical | Unexpected outcomes and errors | High | Serious | Functions should be implemented and tested in singles to allow for easier tracking of error outcomes. |
| RID5 | Technical | Software limitations | Moderate | Serious | Code should be written in a way such that it allows for future expansion for extra features. |
| RID6 | Accessibility | Lack of accessibility | Low | Tolerable | Anything involving this project should be posted in a place accessible and possibly updateable by all group members of the group, possibly GitHub. |
| RID7 | Technical | Loss of content/information | Moderate | Tolerable | Keep all files organized and double-check before deleting work. |
| RID8 | Technical | Most of functional and non-functional requirements are not met. | Low | Serious | Team members can keep track of all the requirements as they go ahead with the project. One of the members can create a checklist of all the requirements that have been met. |
| RID9 | Staff | Inconsistent costumers | Moderate | Serious | Have regular meetings with the customer, thereby we get a clear assurance of what is to be implemented.  Providing them with prototype and progress at every stage of the project. |
| RID10 | Organizational | Financial problems | Moderate | Serious | Project costing should be done realistically and cleverly. Once the budget is fixed, it should not be exceeded. |
| RID11 | Staff/  Technical | Team members may not have sufficient knowledge to do certain aspects of the project. | High | Serious | Assign tasks to the members based on their strengths and team members who are familiar with the topics should help the rest overcome obstacles. |
| RID12 | Technical | Server failure | Moderate | Serious | If the server fails for any reason whatsoever, there is a high risk of losing valuable data. We can avoid that by using incremental data backups, which work on backing up data only when data is added or modified and adds that to the previous backup. |
| RID13 | Technical | Ill-fitted photos posted | Moderate | Serious | Constant monitoring to make sure any unsuitable photos do not exist on the feed, consequently giving out warnings and possibly temporary account limitations to users who belong to that criteria. |
| RID14 | Estimation | The project targets not met by a certain time | Moderate | Tolerable | We should set realistic timings as for when goals are to be met. We should observe our previous behavior to learn from any mistakes or bad decisions made, and possibly prioritize our timings better for more future productivity relative to the project. |
| RID15 | Security | DDOS attacks | Low | Serious | DDOS attacks cannot be predicted, but we can reduce the chance of it happening by having someone monitor the firewall for any suspicious activity. |
| RID16 | Staff | Team lacks motivation | Moderate | Tolerable | The team members should constantly motivate each other. |
| R1D17 | Organizational | Illegal documentation | Low | Serious | Team members should access only legal documents. |
| R1D18 | Technical | User experience is poor and User interface is not aesthetically pleasing. | Moderate | Tolerable | Assign UI/UX to the designers in the group. Polls may be put up to see which interface Staff prefer more. |
| R1D19 | Organizational | Unable to raise extra capital if cost exceeds budget. | Low | Serious | The group members must try to raise money for the project via various sources such as private/government banks, individual asset lenders. |
| R1D20 | Organizational | Copyright/Patent issues. | Low | Tolerable | Sometimes when the final product is done and dusted, there are issues with the copyright/patent where someone has already made a similar product, or the name of our project conflicts with other projects. |
| R1D22 | Staff | Team members can have problems with their workload | High | Tolerable | Group members should let others know if they are having problems with their workloads as this can cause failure to produce work. Hence work needs to be split amongst members equally for productivity. |

1. **Risk Planning:**

2.1 s

  Once the risks have been identified, we must find the appropriate risk management methods.

2.2 Risk Strategies

  There are three types of risk strategies we must follow, and they are: -

1. Avoidance:

The avoidance strategy reduces the probability of occurrence of the risks.

2. Contingence:

The contingency strategy is assuming the worst case and developing a plan to deal with it.

3. Minimization:

The minimization strategy is intended to reduce the impact of the risks.

2.3 Documentation

**Risk (RID1): Lack of group arrangement**

**1. Avoidance:**Any meetings should be scheduled in advance AND with every group member’s say taken in account. Roles and tasks should be clear to anyone who has been assigned one.

**2. Contingence:**In case the group lacks total order and organization, a meeting should be conducted for the sole purpose of discussing this matter, to try to work around this obstacle.

**3. Minimization:**Group members should always update each other on edits they add to the project. Communication should be constant.

**Risk (RID2): Code unclear to some**

**1. Avoidance:**Any piece of code written down should have a reasonable amount of comments written to avoid confusion from within the group members.

**2. Contingence:**In case code is vague to group member(s), a meeting should be conducted to make sure all coding doubts are cleared and fully explained.

**3. Minimization:**Code comments should be updated frequently, especially when new code is added.

**Risk (RID3): Poor communication**

**1. Avoidance:**Group members should be notified whenever there is any change in plans or objectives regarding the project.

**2. Contingence:**Nothing too complicated here, if communication is weak, a meeting should be scheduled to discuss the importance of communication in this project and how strongly it affects it.

**3. Minimization:**Meetings should be routinely scheduled.

**Risk (RID4): Unexpected outcomes and errors**

**1. Avoidance:**Functions should be implemented and tested in singles to allow for easier tracking of error outcomes.

**2. Contingence:**In case we encounter errors deeper into the app, we should trace the error to know its exact source. However, we hope that this is not the case in the future.

**3. Minimization:**Make sure every function works as intended and testing it

immediately after it is done.

**Risk (RID5): Software limitations**

**1. Avoidance:**Code should be written in a way such that it allows for future expansion for extra features.

**2. Contingence:**In case we encounter a wall midst coding, we should try our best to modify certain aspects of our whole code to allow for more functions to work.

**3. Minimization:**Always code in a way that allows for countless features to be implemented in the future.

**Risk (RID6): Lack of accessibility**

**1. Avoidance:**Anything involving this project should be posted in a place accessible and possibly updateable by all group members of the group, possibly GitHub.

**2. Contingence:**Any member that encounters problems when trying to access the project files should immediately report to the group so that he/she can access them.

**3. Minimization:**Always push commits for any changes or modifications made to the project files and keep it updated.

**Risk (RID7): Loss of content/information**

**1. Avoidance:**

Team members must keep all files organized and double-check before deleting work.

**2. Contingence:**

In case of loss of work, the team members must meet up, and the person with the most dated version of the project must provide the rest with all the content and then discuss what must be redone. If a significant portion of the work is lost, the liaison must contact the line manager.

**3. Minimization:**

To minimize the impact of the risk, the team members are asked to save their work frequently and upload it to GitHub.

**Risk (RID8): Most of functional and non-functional** **requirements are not met.**

**1. Avoidance:**

Team members can keep track of all the requirements as they go ahead with the project. One of the members can create a checklist of all the requirements that have been met.

**2. Contingence:**

Significant deviations from the requirements require the team members to schedule a meeting with the customer and make them aware of the significant deviations from the requirements. The customer will lay down the necessary steps that are required to solve the problem. Team members should make sure they stick to the new requirements set by the customer.

**3. Minimization:**

To minimize the impact of this risk, the team members must set up a weekly meeting to discuss all the requirements they were able to meet and the ones that were not possible. If any member faces difficulty in achieving a said requirement, the work can be delegated to someone else or split between a few members to ease the load.

**Risk (RID9): Inconsistent costumers**

**1. Avoidance/Minimization**

Have regular meetings with the customer; thereby, we get a clear assurance of what is to be implemented. Providing them with prototype and progress at every stage of the project. Let the customer aware of all potential obligations. In this way, the client knows what they want and what they do not.

**2. Contingence:**

If the customer fails to be consistent with their requirements, the team members must contact the project manager. And they must be made aware of the irreconcilable behavior of the customer.

**Risk (RID10): Financial problems**

**1. Avoidance:**

Project costing should be done realistically and cleverly. Once the budget is fixed, it should not be exceeded.

**2. Contingence:**

Once Financial problems assize, a contingency plan must be submitted to the management.

**3. Minimization:**

Members of the team must be made aware of the significant repercussions of the budget being exceeded. Only after the acknowledgement of all the team members must financial decisions be carried out.

**Risk (RID11): Team members may not have sufficient knowledge to do certain aspects of the project.**

**1. Avoidance/Minimization:**

Assign tasks to the members based on their strengths and team members who are familiar with the topics should help the rest overcome obstacles. Make sure the team members have sufficient knowledge and understanding of the concept. If they face difficulties, members can provide them with videos or links that will help them understand the concepts better.

**2. Contingence:**

If the team member still faces difficulties with the delegated components of the project, their parts will be taken up by members with greater understanding.

**Risk (RID12): Server failure**

**1. Avoidance:**If the server fails for any reason whatsoever, there is a high risk of losing valuable data. We can avoid that by using incremental data backups, which work on backing up data only when data is added or modified and adds that to the previous backup.

**2. Contingence:**In the unfortunate case that this happens, we can use the last-updated back up we have for the project files.

**3.** **Minimization:**Using an incremental backup system will minimize the effects of any data lost due to server failure.

**Risk (RID13): Ill-fitted photos posted**

**1. Avoidance:**Constant monitoring to make sure any unsuitable photos do not exist on the feed, consequently giving out warnings and possibly temporary account limitations to users who belong to that criteria.

**2. Contingence:**If there is constant monitoring, ill fitted photos posted are bound to get removed eventually.

**3. Minimization: Code an intelligent bot to report any suspicious photos.**

**Risk (RID14): The project targets not met by a certain time**

**1. Avoidance:**We should set realistic timings as for when goals are to be met. We should observe our previous behavior to learn from any mistakes or bad decisions made, and possibly prioritize our timings better for more future productivity relative to the project.

**2. Contingence:**In case that happens, we need to contact our line manager and seek advice. We would also put more focus onto this project specifically and free up more time for it.

**3. Minimization:**Always make sure we are on track by staying in contact with our line manager.

**Risk (RID15): DDOS attacks**

**1. Avoidance:**DDOS attacks cannot be predicted, but we can reduce the chance of it happening by having someone monitor the firewall for any suspicious activity.

**2. Contingence:** In the unfortunate event of a DDOS attack, we should first contact our line manager and standby until we get proper instructions.

**3. Minimization:**This could be minimized by having someone constantly monitor the firewall to make sure there is not any suspicious activity in incoming traffic.

**Risk (RID16): Team lacks motivation**

**1. Avoidance:**

The team members should always motivate each other. The jobs can be allocated long in advance to keep the participants from being burnt out.

**2. Contingence:**

Members of the team lack motivation or feel overworked; they should approach and share their thoughts with the line manager/.

**3. Minimization:**

To minimize the impact of this risk, team members must maintain a healthy work environment and continuously motivate, encourage, and help each other.

**Risk (RID17): Illegal documentation**

**1. Avoidance:**

Team members should access only legal documents.

**2. Contingence:**

Immediate meeting with the project manager and make them conscious of the illicit paperwork.

**3. Minimization:**

Stray free of all unlawful records.

**Risk (RID18): User experience is poor, and the User interface is not aesthetically pleasing.**

**1. Avoidance:**

Assign UI/UX to the designers in the group. Polls may be put up to see which interface Staff prefer more.

**2. Contingence:**

Schedule a meeting with the customer and inquire about the basic design requirements that must be fulfilled.

**3. Minimization:**To minimize the impact of this risk, proper research must be done before implementing a particular design. Design specifications must be based on the needs of the customer and what pleases the common eye. The latest design trends may be implemented for a better user experience.

**Risk (RID19): Unable to raise extra capital if cost exceeds budget.**

**1. Avoidance:**

Team members should create a financial structure beforehand including the project specification cost that are software costs, third party communication costs, etc.

**2. Contingence:**

The group members must try to raise money for the project via various sources such as private/government banks, individual asset lenders.

**3. Minimization:**

Regular costing should be done, that is every week/month. A buffer amount should be kept on hold for these kinds of situations.

**Risk (RID20): Copyright/Patent issues.**

**1. Avoidance:**

Use caution if it is like an already existing project. Look for the license or permissions before you use anything that is not yours.

**2. Contingence:**

A court case can be done which includes identifying the owner, identify the rights needed, contact the owner, and negotiate whether payment is required and hence getting your agreement in writing.

**3. Minimization:**

To reduce issues like this, the team should be in talks with the owner of the rights, if it is not acquired by the team. They should try to gain rights to it in the initial stages to avoid the project from getting dismissed in court.

**Risk (RID20): Team member’s inability to understand a spoken language.**

**1. Avoidance:**

At the start of employing a team, the members should be questioned about their preferred/known languages. It is better for the team’s communication if all team members can understand each other verbally.

**2. Contingence:**

The group members can easily communicate with each other in native English language using third party apps for translation verbally and text.

**3. Minimization:**

This can be minimized using external software or by communicating with a fellow team member who speaks a common language and can act as a translator when needed.

**Risk (RID21): Team members can have problems with their workload**

**1. Avoidance:**

Group members should let others know if they are having problems with their workloads as this can cause failure to produce work.

**2. Contingence:**

Work needs to be split amongst members equally for productivity. If one department is being overwhelmed with work, the team should hire extra members for that department to reduce workload individually.

**3. Minimization:**

Group members should not work on any task on their own, it should always be done in pairs, in this way even if one person doesn’t approach the group leader, his task partner may raise this topic.

1. **Risk monitoring:**

*1.3 Documentation*

* **Risk (RID1): Lack of group arrangement**

Team should always be wary of their state of organization. Whenever anyone

observes any unorderly behavior, a meeting should be conducted to discuss it

to avoid it.

* **Risk (RID2): Code unclear to some**

Team should be careful enough to note down any necessary explanations for any

code written. In case code is still not understood by any team member(s), they

should immediately contact the team and ask for a more practical explanation.

* **Risk (RID3): Poor communication**

Roles assigned to a member or two of the group to monitor and observe the

communicated behavior concurrent between the group’s members. In case

communication behavior seems insufficient, they should conduct a meeting to

discuss it.

* **Risk (RID4): Unexpected outcomes and errors**

Team members should always have their precautions during every stage of this   
 project. This is to minimize the effects of any potential negative outcomes and

errors.

* **Risk (RID5): Software limitations**

The group should prioritize this matter as it is very relevant to the project.

Software options and choices should be discussed in detail to avoid

any irregularities midst implementation.

* **Risk (RID6): Lack of accessibility**

The group should make sure everything they are posting and/or working with

gets uploaded for the other members to be able to access. GitHub is the

current solution for that.

* **Risk (RID7): Loss of content/information**

The team must always look at what is being added and what is being deleted. Whatever work is going to be deleted must be double-checked. After the work is complete people can push their work into their GitHub repository. The team leader can have a final look before they merge it.

* **Risk (RID8): Most of the functional and non-functional** **requirements are not met**

The team keeps track of all the functional and non-functional requirements that are met as they go forward with their project.

* **Risk (RID9): Inconsistent customers**

Regular meetings with the customers. We must pay attention to the complaints and demands of the customer. Keep the customer aware of all the possible work that will be done. In that way, the customer will tell us what they like and dislike beforehand.

* **Risk (RID10): Financial problems**

The team must ensure the financial expenditures does not exceed the set budget. Any financial commitments that are going to be made must be negotiated with the line manager and other team members; the payment must be carried out only after the approval of the line manager.

* **Risk (RID11): Team members may not have sufficient knowledge to do certain aspects of the project.**

The team must be made aware of people’s strength and capabilities. Any member having a hard time understanding or completing given work must as for assistance.

* **Risk (RID12): Server Failure**

Implementation of incremental data backup as soon as possible is

recommended to minimize any negative effects a server failure can

have on the progress of this project.

* **Risk (RID13): Ill-fitted photos posted**

Setting relevant role(s) for team members should be enough to eliminate any

photos in the wrong category, if any.

* **Risk (RID14): The project targets not met by a certain time**

Keeping contact with our line manager should be a set priority. This will

help us know our position and place. This will also let us know if we need to

make changes before it is too late.

* **Risk (RID15): DDOS attacks**

Set a role to a group member to keep watch on the firewall, in case anything

looks slightly suspicious, it should be instantly reported to both the group

members and the line manager.

* **Risk (RID16): Team lacks motivation**

Members can look out for the general demeanor of its members. Make sure everyone and everything is moving smoothly.

* **Risk (RID17): Illegal documentation**

Always make sure the documents that are used by the members are not illegitimate.

* **Risk (RID18): User experience is poor, and the User interface is not aesthetically pleasing**

The members in charge of the design aspect must take get an opinion from the people to check if the user experience is good and accept constructive criticism.

* **Risk (RID19): Unable to raise extra capital if cost exceeds budget.**

The team members responsible for the financials of the project should keep a regular check on the projects financial records and statements and make changes to the financial structure if costs change.

* **Risk (RID20): Copyright/Patent Issues**

The team members should be cautious of not using anything like an existing project or an idea. If necessary, they should seek for a license or a permission to use anything that is not yours.

* **Risk (RID21): Team Member’s inability to understand a spoken language**

The team members should keep in touch with their colleagues often to ask if they can understand the plan of the project and if they are comfortable in the working environment.

* **Risk (RID22): Team Members can have problems with their workload**

The team leaders should not overload their team members. They should always be mutual when assigning over time work, i.e., not forcing it on the members. Team members should be in regular touch with each other on how they are performing and if they are comfortable in the working environment. The team members should always approach their leader if they think they are being overworked.

**2. Definitions:**

*2.1 Risk Probability*

|  |  |  |  |
| --- | --- | --- | --- |
| Probability | Matrix Value | Rate of Probability | Description |
| Low | 0.25 | <25% | More likely not to occur |
| Moderate | 0.50 | 25-50% | May or may not occur |
| High | 0.75 | >50% | Expected to occur |

*2.2 Risk Impact*

|  |  |  |
| --- | --- | --- |
| Impact | Matrix Value | Description |
| Low | 0.25 | Very little impact on project |
| Tolerable | 0.50 | Manageable impact on project |
| Serious | 0.75 | Severe impact on project |

*2.3 Risk Probability and Impact Matrix*

|  |  |  |  |
| --- | --- | --- | --- |
| Probability |  |  |  |
| High | 0.1875 | 0.375 | 0.5625 |
| Moderate | 0.125 | 0.25 | 0.375 |
| Low | 0.0625 | 0.125 | 0.1875 |
|  | Low | Tolerable | Serious |
|  | **Impact** |  |  |

|  |  |
| --- | --- |
| Risk Priority | Color |
| High |  |
| Moderate |  |
| Low |  |